THE INDEPENDENT INSTITUTE OF EDUCATION (THE IIE)

ROSEBANK COLLEGE

MODULE NAME: Web Development (WEDE5020)

ASSESSMENT TYPE: [ICE Task 3]

PROJECT TITLE: Nel Winston Hotel WEB Proposal

Website Project Proposal:  Digital Transformation & Website Development Proposal

STUDENT NAME: [Pfuneko Chauke]

STUDENT NUMBER: [ST10520226]

CAMPUS: [Braamfontein]

Table of Contents

1. Introduction ................................................................................... 1

2. Organisation Overview ................................................................... 1-2

3. Website Goals & Objectives ........................................................... 4-5

4. Current Website Analysis ............................................................... 5-6

5. Proposed Website Features & Functionality .................................

6. Design & User Experience .............................................................

7. Technical Requirements ................................................................

8. Timeline & Milestones ...................................................................

9. Budget Estimate (ZAR) .................................................................

10. Reference List

Website Development Proposal

- INTRODUCTION

This proposal is not just building you a website, I am creating the digital heartbeat of your hotel that will keep working hard for you year after year. Yes, you'll see more direct bookings and healthier margins pretty quickly, which matters. But we're also thinking about where you'll be five years from now, when your brand has grown, your guests expect even more seamless experiences, and the competition has caught up. This approach gives you both the quick wins you need now and the solid foundation you'll be grateful for later. It's about protecting what makes Nel Winston special while making sure the right people can find you, book with you easily, and keep coming back.

- ORGANISATION REVIEW

Name: NEL WISTON HOTEL

History: Hotel is a boutique hospitality establishment positioned in the premium market segment. Founded in 2015 in New-town with the vision of redefining urban luxury accommodation, the hotel has built its reputation on personalized service, architectural elegance, and curated guest experiences. Over the years, it has evolved from a traditional hospitality provider into a lifestyle destination that blends local cultural heritage with contemporary comfort.

Mission: I believe a hotel stay should be more than just a place to sleep. Our purpose is simple: to give guests those rare, genuine moments of peace and quiet elegance—the kind you remember long after you've unpacked your suitcase. We do this by bringing together thoughtful, personal service with real connections to the local culture, all wrapped in the kind of modern comfort that feels effortless rather than flashy.

Vision: To become the place people think of first when they're looking for something special—not just a room for the night, but an experience that genuinely changes how they feel. The kind of stay that lingers in their memory, draws them back, and makes them tell their friends. And i want to do this responsibly, proving that luxury and sustainability can go hand in hand, setting an example other in our region will want to follow

Target Audience

| Segment | Profile | Needs |  |
| --- | --- | --- | --- |
| The "Treat Yourself" Traveller | 35-55 years, high income earner, experience-seekers | Unique aesthetics, Instagram-worthy spaces, local experiences |  |
| Corporate Executives | 30-50 years, business travellers requiring efficiency | Seamless booking, mobile check-in, premium workspaces |  |
| Celebration Guests | Couples celebrating anniversaries, honeymooner | Romance packages, privacy, special occasion services |  |
| International Tourists | Culture-seeking travellers from Europe, Asia, Americas | Multi-language support, local recommendations, concierge services |  |
| Local Stay vacationers | Urban professionals seeking weekend escapes | Spa services, dining experiences, Stories about moments |

- WEBSITE GOALS & OBJECTIVES

Primary Goals

Revenue Generation

- Increase direct bookings by 40% within 12 months

Brand Elevation

- Position as premium boutique destination

Guest Engagement

- Reduce booking abandonment rate to <15%

Operational Efficiency

- Automate 60% of reservation inquiries

Data Collection

- Build CRM database for personalized marketing

KPIs

Direct Booking Conver Average Rate – 5.2% annual target

Average Session Duration – 5:00 minutes annual target

Bounce Rate – <30% annual target

Traffic conversion – 4.0% annual target

Search Traffic growth - +25% annual target

4. CURRENT WEBSITE ANALYSIS

Slow Load Times -53% mobile abandonment if >3s

Complex Booking Flow - 70% abandonment at checkout

Poor Mobile Experience - 65% of bookings happen on mobile

Lack of Personalization - 45% prefer tailored experiences

5. PROPOSED WEBSITE FEATURES & FUNCTIONALITY

A. Intelligent Booking Engine

- Flexible payment options (credit card, EFT, PayPal, Apple Pay)

- Guest preference profiles for returning visitors

- Real-time availability with dynamic pricing

B. Immersive Visual Experience

- Interactive hotel map with hot spot navigation

- Cinematic homepage video background

C. Personalization Engine

- "My Stay" dashboard for booking management

- Loyalty program integration

D. Content & Experience Hub

- Guest story testimonials with video content

E. Technical Infrastructure

- Progressive Web App (PWA) capabilities

- Accessibility compliance

- Multi-language support

F. Feature Priority Matrix

- Booking Engine Optimization

- Virtual Room Tours

- PWA Development

6. DESIGN & USER EXPERIENCE

Layout Principles

Generous Whitespace: 80px section padding for "breathing room"

Sticky Navigation: Always-accessible booking button

Full-Bleed Imagery: Hero sections that transport visitors

The room descriptions, the amenity lists, the "how to find us" details. It will be zero friction. Clean, modern, utterly legible at 16px. For buttons, labels, and navigation hints, we reduce it to 14px and add a bit more weight so it feels clickable, intentional.

7. TECHNICAL REQUIREMENTS

Security & Compliance

SSL/TLS 1.3 encryption

PCI DSS Level 1 compliance for payments

GDPR and POPIA (South Africa) data protection

Regular penetration testing

Automated backup systems (hourly incremental, daily full)

8. TIMELINE & MILESTONES

| Phase | Duration | Deliverables |  | Key Milestones |
| --- | --- | --- | --- | --- |
| Phase 1: Discovery & Strategy | Weeks 1-2 | Stakeholder interviews, content audit, technical architecture, sitemap |  | Kick off complete, requirements locked |
| Phase 2: Design | Weeks 3-6 | Wireframes, high-fidelity mock ups (mobile/desktop), design system, prototype |  | Design approval, component library ready |
| Phase 3: Development Sprint 1 | Weeks 7-10 | Frontend build, CMS integration, booking engine API, basic pages |  | Alpha release (internal testing |
| Phase 4: Development Sprint 2 | Weeks 11-13 | Advanced features (virtual tours, personalization), payment integration, PWA setup |  | Beta release (stakeholder review) |
| Phase 5: Content & QA | Weeks 14-15 | Content population, photography integration, cross-browser testing, performance optimization | UAT sign-off, content freeze |  |
| Phase 6: Launch & Optimization | Week 16 | Production deployment, monitoring setup, training documentation, post-launch support | Go-live, 30-day warranty begins |  |

9. BUDGET ESTIMATE (ZAR)

| Strategy | R 45,000 | Stakeholder workshops, competitive analysis, user journey mapping |
| --- | --- | --- |
| UI/UX Design | R 85,000 | Wireframing, visual design system, interactive prototype, asset production |
| Frontend Development | R 165,000 | Next.js build, responsive implementation, animation systems, PWA |
| API Development | R 120,000 | Booking engine, payment processing, CMS integration, database design |
| Third-Party Integrations | R 35,000 | Payment gateways, CRM, analytics, channel manager connections |
| Content Production | R 55,000 | Copywriting, SEO optimization, image sourcing/optimization guidance |
| Quality Assurance | R 25,000 | Cross-device testing, performance auditing, security review |
| Project Management | R 30,000 | Agile coordination, documentation, stakeholder communication |
| Post-Launch Support | R 20,000 | 30-day warranty, bug fixes, minor adjustments |
| Hosting & Infrastructure (Year 1) | R 18,000 | Vercel Enterprise, database, CDN, SSL certificates |

Total Project Investment: R 598,000 (Excl. VAT)

10. Reference List

(Alphabetical Order - IIE Harvard Style)

Aegis Defence Solutions. 2024. Website Project Proposal – Organisation 1: Aegis Defence Solutions. [Online]. Available at: www.scribd.com [Accessed 13 March 2026].

Hospitality Industry Analysis

STR, Inc., 2023. STR global hotel review: Annual industry performance metrics. Hendersonville, TN: STR, Inc.

Concept synthesized: Market benchmarking methodologies; original proposal applied to boutique hotel competitive positioning without reproduction of proprietary data tables.

Hospitality Technology Next Generation (HTNG), 2022. Guest-facing technology adoption survey. [Online]. Available at: https://www.htng.org [Accessed 14 March 2026]

Skift, 2024. The State of Travel 2024: Digital Transformation in Hospitality. [Online]. Available at: https://skift.com [Accessed 14 March 2026].